# Project Planning Template: AI WeatherWise API

Project Planning Phase: Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)
Date:	30 September 2026
Team ID:	SWTID-2026-8290
Project Name:	AI WeatherWise API
Maximum Marks:	5 Marks

# Product Backlog, Sprint Schedule, and Estimation

Use the below template to create product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register for the application by entering my name, email, and password. | 2 | High | Kenisha Sri N |
| Sprint-1 | Authentication | USN-2 | As a user, I can log into the application using my registered credentials to receive a signed JWT token. | 2 | High | Hemavathy N |
| Sprint-2 | Weather Service | USN-3 | As a user, I can query live weather telemetry for any city by its identifier. | 3 | High | Kowsalya A |
| Sprint-2 | Resilience & Fallback | USN-4 | As a system, I will automatically fallback to mock weather data (isMock: true) when upstream fetch fails. | 3 | High | Mahalakshmi J |
| Sprint-3 | Generative AI | USN-5 | As a user, I can request an AI-generated executive natural-language weather summary using Google Gemini. | 5 | High | Kenisha Sri N |

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 6 Days | 01 Jun 2026 | 06 Jun 2026 | 15 | 06 Jun 2026 |
| Sprint-2 | 15 | 6 Days | 08 Jun 2026 | 13 Jun 2026 | 15 | 13 Jun 2026 |
| Sprint-3 | 15 | 6 Days | 15 Jun 2026 | 20 Jun 2026 | 15 | 20 Jun 2026 |
| Sprint-4 | 15 | 6 Days | 22 Jun 2026 | 27 Jun 2026 | 15 | 27 Jun 2026 |

# Velocity & Burndown Chart

Imagine we have a 6-day sprint duration, and the velocity of the team is 15 points per sprint. Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day).

AV = sprint duration / velocity = 15 / 6 = 2.5

A burndown chart is a graphical representation of work left to do versus time, commonly used in Agile and Scrum methodologies.